## Slide 1
Stakeholder | Role | Power (H/M/L) | Interest (H/M/L) | Notes
Omar Mubarak | Owner | H | L | Invested in the project but not with day-to-day operation
Deanna Coleman | Director of Operation | H | H | Directly work with project manager
Carter Ward | Executive Chef | H | M | Interest in project but not involved in day-to-day decision-making
Gilly Tyson | Manager of North Location | M | H | Directly involved in restaurant operations and work closely with project manager, but less influence than CEO and Director of Operations
Alex Schmidt | Manager of Downtown Location | M | H | Directly involved in restaurant operations and work closely with project manager, but less influence than CEO and Director of Operations
Nia Williams | Manager of Waterfront Location | L | L | Provide reference information, however waterfront location is not involved in this project activity
Zane Dutchman | Kitchen Manager of North Location | L | H | Directly work with tablet with high interest with project, but less influence than General Manager of Store
Larissa Stein | Kitchen Manager of Downtown Location | L | H | Directly work with tablet with high interest with project, but less influence than General Manager of Store
Seydou Diallo | Restaurant Consultant | M | H | As restaurant technology consultant work closely with project team and project manager, his power is moderate
Stakeholder Analysis

## Slide 2
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Omar
Owner
Drag each stakeholder’s box to the appropriate place on the power-interest grid
Deanna
Director of Operations
Carter
Exec. Chef
Gilly
GM - North
Alex
GM - Downtown
Zane
Kitchen Manager - North
Larissa
Kitchen Manager - Downtown
Seydou
Restaurant Consultant
Interest
med
Nia
General Manager - Waterfront